## Slide 1: Incident Management
Telerik Software Academy
http://academy.telerik.com
Software Quality Assurance

## Slide 2: The Lectors
Snejina Lazarova
  Project Manager
  BI & Reporting Team
Dimo Mitev
  QA Architect
  Backend Services Team

## Slide 3: Table of Contents
Incident Management – Main Concepts
Incident Reporting
Defect Lifecycle
  Metrics and Incident Management
  Some Golden Rules for Incident Reporting
  Incident Management Tools

## Slide 4: Incident Management
Main Concepts

## Slide 5: What Are Incidents?
Testing often leads to observing deviations from expected results
  Different names are used for that:
    Incidents
    Bugs
    Defects
    Problems
    Issues
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 6: Incident vs. Bug – A Matter of Semantics
Sometimes a distinction between incidents and bugs (defects) is made
  Incident
    Any situation where the system exhibits questionable behavior
  Bug
    An incident is referred to as a bug (defect) when the root cause is some problem in the item we're testing
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT
To be precise, we sometimes draw a distinction between incidents on the one
hand and defects or bugs on the other. An incident is any situation where the
system exhibits questionable behavior, but often we refer to an incident as a
defect only when the root cause is some problem in the item we're testing.

## Slide 7: What Else Could Cause an Incident?
Other causes of incidents include:
  Misconfiguration or failure of the test environment
  Corrupted test data
  Bad tests
  Invalid expected results
  Tester mistakes
According to the test policy – any type of incident can be logged for tracking
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 8: The Earlier – The Cheaper
Incident logging or defect reporting are not necessarily happening during testing
  Incidents can be logged, reported, tracked, and managed during development and reviews

## Slide 9: What Do We Report Defects Against?
Defects can be reported against:
  The code or the system itself
  Requirements
  Design specifications
  User and operator guides and tests

## Slide 10: Glossary
Defect (bug)
  A flaw in a component or system that can cause the component or system to fail
Error
  A human action that produces an incorrect result
Failure
  Deviation of the component or system from its expected delivery, service, or result
Notes: Book: Advanced Software Testing - Vol. 1 -chapter 3.9. Risk-Based Testing - Chapter 7. Incident Management

## Slide 11: Glossary (2)
Incident
  Any event occurring that requires investigation
  Occurs anytime the actual results of a test and the expected results of that test differ
Incident logging
  Recording the details of any incident that occurred (e.g., during testing)
Root cause analysis
  An analysis technique aimed at identifying the root causes of defects
Notes: Book: Advanced Software Testing - Vol. 1 -chapter 3.9. Risk-Based Testing - Chapter 7. Incident Management

## Slide 12: Incident Reporting

## Slide 13: Managing Defects
Defects found can reach count that is hard to manage
  A process for handling defects from discovery to final resolution is needed
  Should include reporting, classifying, assigning and managing defects

## Slide 14: Central Database
A central database for each project should be established
  All incidents and failures discovered during testing are registered and administered
  Developers, QAs and stakeholders have access

## Slide 15: What Goes in an Incident Report?
An incident report usually includes:
  Summary
  Steps to reproduce
    Including inputs given and outputs observed
  Isolation steps tried
  Impact of the problem
  Expected and actual behavior
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 16: What Goes in an Incident Report? (2)
An incident report usually includes:
  Date and time of the failure
  Phase of the project
  Test case that produced the incident
  Name of the tester
  Test environment
Notes: Book: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT

## Slide 17: What Goes in an Incident Report? (3)
References to external sources
  Specification documents
  Various work items
Attachments
  Videos and screenshots
Any additional information about the configuration

## Slide 18: What Goes in an Incident Report? (4)
Root cause of the defect
  Usually set by the programmer, when fixing the defect
Status and history information
Comments
Final conclusions and recommendations

## Slide 19: What Goes in an Incident Report? (5)
Severity and priority of the defect
  Sometimes classified by testers
  Sometimes a bug triage committee is responsible for that
    Determines also the risks, costs, opportunities and benefits associated with fixing or not fixing the defect

## Slide 20: Defect Severity
What is a defect "severity"?
  The degree of impact on the operation of the system
Possible severity classification could be:
  1 – Blocking
  2 – Critical
  3 – High
  4 – Medium
  5 – Low

## Slide 21: Defect Severity Levels
Blocking
  Stops the user from using the feature as it is meant to be used
  No reasonable workaround
Critical
  Data corruption
  Easily and repeatably throws an exception
  No reasonable workaround
  Feature does not work as expected
Notes: Note: This is a sample classification for bug severity. Different teams and organizations may use different classifications.

## Slide 22: Defect Severity Levels (2)
High
  Throws an exception when not following the happy path
  Confusing UI
  Has a reasonable workaround
Medium
  Feature works off the happy path with minor issues
  Small UI issues
  One or more reasonable workarounds

## Slide 23: Defect Severity Levels (3)
Low
  Cosmetic issues
  Many workarounds
  Low visibility to users

## Slide 24: Defect Priority
What is a defect "priority"?
  Indicates how quickly the particular problem should be corrected
Possible priority classification could be:
  1 – Immediate
  2 – Next Release
  3 – On Occasion
  4 – Open (not planned for now)

## Slide 25: Defect Lifecycle

## Slide 26: Defect Lifecycle
Defect lifecycles are usually shown as state transition diagrams
Different defect-tracking systems may use different defect lifecycles

## Slide 27: Defect Lifecycle Graph
Simple defect lifecycle graph
Notes: Graph source: Foundations of Software Testing ISTQB Certification - 5.6 INCIDENT MANAGEMENT
See another bug lifecycle state transition graph here: http://www.softwaretestinghelp.com/wp-content/qa/uploads/2007/09/bug-life-cycle1.jpg

## Slide 28: Defect Lifecycle States
New
  The bug is posted for the first time
  The bug is not yet approved
Open
  The test lead approves that the bug is genuine
  Changes the state as “OPEN”.
Assign
  The bug is assigned to corresponding developer or developer team
Notes: http://www.exforsys.com/tutorials/testing/bug-life-cycle-guidelines.html

## Slide 29: Defect Lifecycle States (2)
Test
  The bug has been fixed and is released to testing team
Rejected
  If the developer feels that the bug is not genuine, he rejects the bug
Duplicate
  The bug is repeated twice or the two bugs mention the same concept of the bug

## Slide 30: Defect Lifecycle States (3)
Deferred
  The bug is expected to be fixed in next releases
  Reasons for changing the bug to this status may have many factors:
    Bug may be low
    Lack of time for the release
    the bug may not have major effect on the software

## Slide 31: Defect Lifecycle States (4)
Verified
  Once the bug is fixed and the status is changed to “TEST”, the tester tests the bug
  If the bug is not present in the software, he approves that the bug is fixed

## Slide 32: Defect Lifecycle States (5)
Reopened
  The bug still exists even after the bug is fixed by the developer
  The bug traverses the life cycle once again
Closed
  The bug is fixed, tested and approved

## Slide 33: Metrics and Incident Management
Notes: ISTQB - Advanced Level Syllabus [2007]:
Defect information needs to include enough information to assist in test progress monitoring, defect
density analysis, found vs. fixed metrics and convergence metrics (open vs. closed). In addition,
defect information needs to support process improvement initiatives by tracking phase containment
information, root cause analysis and identifying defect trends to be used as input to strategic risk
mitigation adjustments.

## Slide 34: Defect Management Metrics
Various metrics can be used for defect management during a project
  Helps managing defect trends
  Helps determining readiness for release

## Slide 35: Defect Management Metrics (2)
Total number of bugs
Number of open (active) bugs/tasks
Number of resolved bugs/tasks
Notes: http://www.teknologika.com/blog/software-development-metrics-defect-tracking/

## Slide 36: Defect Management Metrics (3)
Bugs per category
Bug cluster analysis
Defect density analysis
Number of defects discovered on a time unit
  E.g., week, testing iteration, etc.

## Slide 37: Defect Management Metrics (4)
Mean-time to fix a defect
  The time between reporting and fixing/closing the bug
Time estimates versus actual time spent comparison
    Gives confidence in the estimates given by the team

## Slide 38: Bug Convergence
Bug Convergence
  Also called open/closed charts
  The point at which the rate of fixed bugs exceeds the rate of found bugs
  A visible indication that the team is making progress against the active bug count
  A sign that the project end is within reach

## Slide 39: Defect Detection Percentage
Gives a measure of testing effectiveness
Some defects are found prior to release while others - after deployment of the system
The defect detection percentage (DDP) compares field defects with test defects, also called escaped defects
defects (testers)
defects (testers) + defects (field)
DDP
=

## Slide 40: Some Golden Rules for Incident Reporting

## Slide 41: Golden Rules for Bug Reporting
Watch your tests
  Run your tests with care and attention
  You never know when you're going to find a problem
Reporting intermittent or sporadic symptoms
  Some defects cannot be reproduced always
  Report how many times you tried to reproduce it and how many times it did in fact occur

## Slide 42: Golden Rules for Bug Reporting (2)
Isolate the defect
  Make carefully chosen changes to the steps used to reproduce it
  Move from boundary values to more generalized conditions
Provide information on the defect's impact
  Makes setting priority and severity easier and more accurate

## Slide 43: Golden Rules for Bug Reporting (3)
Mind your language
  Choose the right words in your report
  Be clear and unambiguous, neutral, fact-focused and impartial
  Be concise – avoid useless detailes
Make reviews of bug reports
  Make an experienced tester take a look a your report

## Slide 44: Incident Management Tools

## Slide 45: Telerik TeamPulse
TeamPulse is an agile project management solution
  Requirements Management
  Bug Management
  Planning and Scheduling
  Time Tracking
  Ideas and Feedback Management
  Filtering
  Reporting

## Slide 46: TeamPulse Demo
Login
Setup a new Project
Enter a new work item (Story/Task, Bug, Issue, Risk, Feedback)
Manage work items
Resolve and Close
Search, Reports, Email notifications, etc.

## Slide 47: JIRA
What is JIRA?
  A proprietary issue tracking product,
  Developed by Atlassian
  Used for
    Bug tracking
    Issue tracking
    Project management
  http://www.atlassian.com/software/jira/

## Slide 48: JIRA - Demo
Login
Manage Dashboard
Enter a new Project
Enter a new Component
Enter a Defect
Manage Defect
Resolve and Close
Search, Reports, Email, etc.

## Slide 49: Bugzilla
What is Bugzilla?
  Web-based bugtracker
  Originally developed and used by the Mozilla project
  http://www.bugzilla.org/

## Slide 50: Bugzilla
Demo

## Slide 51: Team Foundation Server
What is TFS?
  Microsoft product offering
    Source control
    Data collection
    Reporting
    Project tracking

## Slide 52: TFS
Demo

## Slide 53: Other Bug-tracking Tools
Some other bug-tracking tools:
  MantisBT
  TRAC
  GNATS

## Slide 54: Exercises
Go to http://testws.galileo.com/GWSSample/Pages/MainPage/MainFrame.aspx. Have a look at the system and prepare some test cases for the reservation page. Execute them and if you find any bugs prepare bug reports in your Team Pulse project.

## Slide 55: Incident Management
Questions?
?
?
?
?
?
?
?
?
?
?
?

## Slide 56: Free Trainings @ Telerik Academy
C# Programming @ Telerik Academy
    csharpfundamentals.telerik.com
  Telerik Software Academy
    academy.telerik.com
  Telerik Academy @ Facebook
    facebook.com/TelerikAcademy
  Telerik Software Academy Forums
    forums.academy.telerik.com